UNBSJ Parking Digital Twin

Development Plan — All Phases

Generated: March 22, 2026

# Project Overview

The UNB Saint John Parking Digital Twin is a full-stack web application that mirrors the real-time and predicted state of 16 campus parking lots. It provides students, staff, and administrators with intelligent parking recommendations, historical occupancy analysis, and what-if scenario planning.

## Technology Stack

- Backend: Node.js + TypeScript + Express + TypeORM + SQLite (better-sqlite3)

- Frontend: React 18 + Vite + Tailwind CSS + React-Leaflet

- Database: SQLite — 16 lots, ~1,231 spots, 87,936 synthetic historical records

- Auth: JWT + bcrypt

- Optional: Google Earth Engine (GEE) for satellite imagery

## Phase Summary

| Phase | Name | Status | Priority |
| --- | --- | --- | --- |
| 1 | Real Location Data (GPS + Walking Paths) | Deferred | Required |
| 2 | Synthetic Data + Predictive Modelling | ✅ Complete | Required |
| 3 | Enrollment-Driven Demand Adjustment | ✅ Complete | Required |
| 4 | Wire Predictions into Arrival Recommendation | Next Up | Required |
| 5 | Spot Selection Accuracy | Pending | Required |
| 6 | What-If Explorer | Pending | Nice-to-Have |
| 7 | Population Calibration Data | Pending | Nice-to-Have |
| 8 | Lot Images & Categorisation | Pending | Nice-to-Have |

# Phase 2 — Synthetic Data & Predictive Modelling

✅ COMPLETE

Phase 2 establishes the data foundation and the core prediction engine. All 87,936 synthetic hourly occupancy records have been generated and the prediction API is live with 4 endpoints.

### What Was Built

- generateHistoricalData.ts — 87,936 hourly records for 16 lots × 229 days

- Occupancy curves per lot type (general, staff, resident, timed, PhD)

- Academic calendar multipliers (classes, reading week, exams, holiday)

- Weekend dampening per lot type

- Gaussian noise (σ = 0.04) for realistic variance

- prediction.types.ts — shared TypeScript types

- prediction.service.ts — statistical averaging from DB + curve fallback + event boost

- prediction.controller.ts + prediction.route.ts — 4 live API endpoints

- better-sqlite3 migration (replaces sqlite3; ARM64 Windows compatible)

### API Endpoints (live)

- GET /api/prediction/lots/:lotId — single-point prediction

- GET /api/prediction/lots/:lotId/day-profile — 24-hour profile

- GET /api/prediction/lots/:lotId/next-hours — rolling N-hour forecast

- GET /api/prediction/snapshot — all 16 lots at one moment

### Event Model

- eventSize: none | small | medium | large

- small = +10 % boost to remaining capacity  (~50–150 extra vehicles)

- medium = +22 % boost  (~150–400 extra vehicles)

- large = +38 % boost  (~400–800+ extra vehicles, e.g. convocation)

- Sensitivity varies by lot type: timed (×1.2) > general (×1.0) > PhD (×0.55) > staff (×0.25) > resident (×0.08)

- Weekend events get a 1.45× bonus (lower baseline → events dominate more)

# Phase 3 — Enrollment-Driven Demand Adjustment

✅ COMPLETE

Phase 3 feeds real course enrollment data into the prediction model. A campus activity index (0–1) is computed per hour from the classes table and used to scale predictions by ±15 % depending on how many students are actually scheduled to be on campus.

### How It Works

1.  Load all courses with enrolled > 0 from the classes table.

2.  For each class, determine which hours it occupies (e.g. 08:30–09:50 → hours 8 and 9).

3.  Sum enrolled headcounts per hour → raw demand curve (24 values).

4.  Normalise to 0–1 (peak hour = 1.0) → campus activity index.

5.  For lot-specific curves: scale the global index by each lot's proximity to campus buildings (using lot_building_distances). Closer lots get up to +20 % boost.

6.  Apply enrollment multiplier to base prediction: multiplier = 0.85 + 0.30 × activityIndex → [0.85, 1.15].

### Files Changed / Created

- activityCurve.service.ts — computeGlobalActivityCurve(), computeLotActivityCurve(), computeAllLotsActivityCurves()

- prediction.service.ts — buildPrediction() updated with enrollmentActivityIndex param + PredictionOptions type

- prediction.controller.ts — new useEnrollment, termCodes query params; new getActivityCurve handler

- prediction.route.ts — GET /api/prediction/activity-curve route added

### New API Endpoint

- GET /api/prediction/activity-curve?date=YYYY-MM-DD&lotId=<uuid>&termCodes=2026/WI

- Returns hour-by-hour campus activity index

- Add ?useEnrollment=true to any existing prediction endpoint to activate the multiplier

### Note on Accuracy

The lot-specific curve currently uses mock walking distances (50–500 m random values). Once Phase 1 captures real GPS coordinates, rerun the seed with actual distances and the lot-specific curves will become significantly more accurate. No code changes needed.

# Phase 4 — Wire Predictions into Arrival Recommendation

NEXT UP

Phase 4 makes the arrival recommendation forward-looking. Instead of using current live occupancy to pick a parking lot, it uses the prediction engine to model what availability will look like at the student's expected arrival time.

### Step 4.1 — Connect prediction service to recommendBestParking

- The stateMode: 'predicted' hook already exists in parkingLot.service.ts

- In arrivalRecommendation.service.ts, when stateMode = 'predicted':

  - Call predictNextHours() for each eligible lot at the target arrival time

  - Convert predictedOccupancyPct → predictedFreeSpots → synthetic spot-status map

  - Pass as predictedFreeSpotsByLotId to recommendBestParking() — hook is already wired

### Step 4.2 — Surface predicted mode on the arrival endpoint

- Add ?stateMode=predicted to the arrival API

- Add ?eventSize=small|medium|large to arrival endpoint (passes through to prediction)

- Add forecastedAt and forecastHorizonMinutes to the response metadata

### Step 4.3 — Add event context to arrival planning

- When ?eventSize is set, pass it through all prediction calls within the arrival plan

- The parking recommendation will then account for reduced availability during events

### Files to Modify

- BE/src/modules/arrival/arrivalRecommendation.service.ts

- BE/src/modules/arrival/arrival.controller.ts (if it exists) or the route handler

- BE/src/modules/parkingLots/parkingLot.service.ts (pass predictedFreeSpotsByLotId)

# Phase 1 — Real Location Data

DEFERRED — Do after Phase 4

Phase 1 requires physical fieldwork (GPS capture) and is deferred until after Phases 2–4 are complete. It upgrades the mock 50–500 m distances to real walking distances and enables accurate building-lot proximity weighting in Phase 3.

### Step 1.1 — Capture GPS coordinates of all 16 lots

- Walk to the entrance centroid of each lot with a phone or GPS device

- Record latitude/longitude for each lot

- Add latitude (real), longitude (real) columns to parking_lots table via migration script

### Step 1.2 — Capture GPS coordinates of all 12 buildings

- Record the main entrance coordinates for each building

- Add latitude, longitude columns to buildings table

### Step 1.3 — Compute real straight-line distances

- Use Haversine formula to compute distance between each lot and each building

- Write a one-shot update script to replace mock values in lot_building_distances

### Step 1.4 — Calculate realistic walking paths

- Use OpenRouteService (free API) or OSRM (self-hosted) for pedestrian routing

- Store route polyline + actual walking distance in lot_building_distances

- Update walkMetersPerMinute calculation in arrivalRecommendation.service.ts to use real path

### Impact When Complete

- Phase 3 lot-specific activity curves become accurate (currently use mock distances)

- Arrival recommendations use real walk times instead of straight-line estimates

- Phase 5 spot selection can prefer building-side spots within a lot

# Phase 5 — Spot Selection Accuracy

PENDING

Currently, the system picks any available spot at random from within the recommended lot. Phase 5 makes this choice intelligent by preferring spots closer to the lot exit and, where available, the building-facing side of the lot.

### Step 5.1 — Add distanceFromExit to parking_spots

- Add distanceFromExit (integer, metres) column to parking_spots table

- Populate from SVG layout: spots near the exit element get lower values

- Write a migration script that reads the SVG and assigns approximate distances

### Step 5.2 — Rank spots within a lot

- In recommendBestParking(), sort candidate spots: distanceFromExit ASC, then slotIndex ASC

- For disabled users (user.disabled = true): filter to disabled-designated spots first

- Pick the first candidate from the sorted list instead of the first unsorted match

### Step 5.3 — Prefer building-side spots (requires Phase 1)

- Once Phase 1 GPS data is available, divide the lot into halves relative to building bearing

- Prefer spots in the half of the lot closest to the target building

- Fall back to exit-distance ranking if building direction can't be determined

# Phase 6 — What-If Explorer

NICE-TO-HAVE

A user-facing tool that lets students and staff explore hypothetical scenarios: 'What if I arrive at 9:30 am during a medium event? Which lot should I target, and how early do I need to arrive?'

### Step 6.1 — Backend: What-If endpoint

- POST /api/what-if with body: { arrivalTime, eventSize, departureFlexMinutes, lotPreference }

- Returns: predicted occupancy at that time for each eligible lot

- Returns: recommended lot + spot, estimated walk time, arrival window

- Returns: time window where P(finding a spot) > 90 % (computed from confidence bands)

### Step 6.2 — Frontend: What-If panel

- Datetime picker for hypothetical arrival time

- Event size selector (none / small / medium / large)

- 'Find best window' button — shows the optimal 30-minute arrival slot

- Mini occupancy chart for the recommended lot across the chosen day

- Comparison table: all eligible lots, their predicted occupancy, and walk time

# Phase 7 — Population Calibration Data

NICE-TO-HAVE

Collecting three campus-specific statistics will allow the demand model to be calibrated to actual UNBSJ driving behaviour rather than generic university templates.

### Step 7.1 — Collect three statistics

- % of students living in residence → reduces drive-in demand during the day

- % who carpool or don't drive to campus → reduces total vehicles needing a spot

- Average absentee rate per class → reduces peak demand at high-enrollment hours

### Step 7.2 — Sources

- Residence %: UNB Housing & Residence Life office

- Carpool / no-drive %: Campus Sustainability office or student survey

- Absentee rate %: Faculty survey or historical class-scanner data

### Step 7.3 — Wire into demand model

- Apply as multipliers to the enrollment-based activity index in Phase 3

- Example: if 18 % live in residence and 12 % don't drive → demand multiplier ≈ 0.70

- Expose as admin-editable settings in a config table or environment variables

# Phase 8 — Lot Images & Categorisation

NICE-TO-HAVE

Completing the visual and categorical metadata for lots that are currently missing photos or have ambiguous permit types.

### Step 8.1 — Photograph remaining lots

- Resident Parking 1 — ground-level entrance photo for the UI card

- Resident Parking 2 — same

- Staff Parking 3 — same

- Store photos in BE/data/lot-images/ and reference via imageUrl in parking_lots

### Step 8.2 — Categorise TBD lot

- Confirm permit type with Facilities Management (General? Timed? Overflow?)

- Update name in the DB (e.g. 'GeneralParking6' or 'TimedParking3')

- Re-run seed script if name changes so SVG matching stays correct

### Step 8.3 — Review all lot-type classifications

- Verify that 'TBD' lot in seed.ts has the correct lot type for prediction curves

- Update OCCUPANCY_CURVES selection if lot type changes

# Recommended Execution Order

Build in this sequence to maximise value delivered at each milestone:

| Order | Phase | Why first |
| --- | --- | --- |
| 1 | Phase 3 ✅ | Immediate signal improvement from existing DB data |
| 2 | Phase 4 | Makes arrival plan forward-looking — highest user impact |
| 3 | Phase 1 | Requires fieldwork; unlocks full accuracy for Phases 3 & 5 |
| 4 | Phase 5 | Needs Phase 1 for building-side spot preference |
| 5 | Phase 6 | Nice-to-have; depends on Phase 4 prediction quality |
| 6 | Phase 7 | Data collection; can happen in parallel with Phase 5-6 |
| 7 | Phase 8 | Cosmetic; can be done any time |