Parking Digital Twin

Implementation Plan — Outstanding Tasks

University of New Brunswick Saint John  ·  April 02, 2026

Executive Summary

This document outlines seven implementation tasks for the UNB Saint John Parking Digital Twin. Tasks are ordered by user-facing impact: immediate parking recommendation UI, personalized What-If analysis, improved spot selection accuracy, a campus-parameters data layer, and a true Hybrid Prediction Model combining the existing Process-Based Model (PBM) with a Data-Driven Model (DDM) residual-correction layer. Physical tasks (lot photography and TBD categorization) require a campus visit and are documented separately.

# Table of Contents

| 1 | Manual Building Parking Recommendation | 5 |
| --- | --- | --- |
| 2 | Predictive Model — True Hybrid (PBM + DDM) | 7 |
| 2a | Normal Conditions | 7 |
| 2b | Events & Weekends | 9 |
| 3 | Improved Parking Spot Selection Accuracy | 11 |
| 4 | What-If Explorer — User-Personalized Mode | 13 |
| 5 | Course Data, Carpool % & Absence % | 15 |
| 5a | Meeting Days from Scraped Data | 15 |
| 5b/c | Carpool & Absence Rate Parameters | 16 |
| 6 | Lot Photos & TBD Categorization | 18 |
| — | Priority & Sequencing Summary | 20 |

# Task 1 — Manual Building Parking Recommendation

Overview

Add a standalone 'Find parking now' card to the Home page that lets any user (authenticated or guest) ask the system: 'Where should I park if I'm going to Building X right now?' The card supports both Live (real-time DB) and Forecast (prediction engine) modes.

Current State

recommendBestParking() in parkingLot.service.ts supports both 'current' and 'predicted' modes

No direct user-facing endpoint or UI exposes this capability outside the day plan

Day plan is schedule-driven; this task adds an ad-hoc, building-targeted entry point

## Step 1 — New Backend Endpoint

Create BE/src/modules/users/quickRecommend.route.ts:

GET /api/users/quick-recommend?buildingId=<uuid>&mode=current|predicted&eventSize=none|small|medium|large

Logic:

Read JWT to resolve user role / resident / disabled flags (or use anonymous defaults for guests)

Call recommendBestParking() with the resolved eligibility and mode

Return: lot, spot label, distanceMeters, freeSpotsInLot, occupancyPct, walkTimeMinutes, confidence

Register route on the existing userRoute or as a standalone route in index.ts

## Step 2 — Buildings Endpoint Verification

Confirm GET /api/buildings is registered and returns { id, name, shortCode } for all seeded buildings. The FE needs this to populate the building selector dropdown.

## Step 3 — Frontend: 'Find Parking Now' Card

Add a collapsible card in FE/src/pages/Home.tsx below the day plan. Controls:

Building selector — dropdown populated from /api/buildings

Mode toggle — Live / Forecast (segmented button, UNB red style)

Event size selector — visible only in Forecast mode

'Find my spot' button — triggers GET /api/users/quick-recommend

Result panel:

Lot name + type badge (staff / general / resident / timed / phd)

Recommended spot label (appends ♿ if accessible)

Occupancy bar with existing colour scale (<60% green → >85% red)

Walk time estimate in minutes

For Forecast mode: confidence badge ('Data-backed' vs 'Curve estimate')

## Step 4 — Guest Mode

For unauthenticated users, use DEFAULT_ANONYMOUS_PARKING_ELIGIBILITY (general lots only). Show a soft inline prompt: 'Log in to see lots matching your permit type.' linked to /auth.

Effort: Medium (1–2 days)  ·  Priority: HIGH

# Task 2 — Predictive Model: True Hybrid (PBM + DDM)

Overview

The current model is a Process-Based Model (PBM) informed by historical data: when ≥3 historical samples exist for a given hour/day/period slot, their average replaces the hardcoded occupancy curve. This is not a true hybrid — observed data does not adjust the curve shape, only replaces the output. This task integrates a Data-Driven Model (DDM) residual-correction layer so that the curve's output is continuously adjusted by the difference between what the curve predicts and what was actually observed.

## 2a — Normal Conditions (Weekdays, Regular Term)

### Step 1 — Residual Correction Table

Add a new DB table:

lot_occupancy_corrections (lot_id, hour, day_of_week, period, mean_residual, n_samples, updated_at)

residual = observed_occupancy − curve_predicted_occupancy. When predicting, apply: final = clip(curve_value + weighted_residual, 0, 100). Weight = tanh(n_samples / 10) so trust increases gradually with more data.

### Step 2 — Exponential Smoothing

Add smoothed_occupancy storage (lot-hour-dayofweek). Each new historical snapshot updates: smoothed = α × new_obs + (1 − α) × smoothed   (default α = 0.3).

### Step 3 — Graduated Confidence Score

Replace binary 'data' | 'curve' confidence with a numeric 0.0–1.0 score. Expose in all PredictionResult responses. FE displays: 'High', 'Medium', 'Low' badges.

### Step 4 — generateResiduals.ts Script

One-time (and cron-schedulable) script at BE/scripts/generateResiduals.ts. Reads all historical_proxy_data, computes residuals per lot/hour/day/period, writes to lot_occupancy_corrections. Run after each week of data collection.

## 2b — Unique Conditions (Events + Weekends)

### Step 5 — Event Tagging in Historical Data

Add eventSize: string | null to historical_proxy_data.metadata JSON. When the simulator applies an event scenario, tag the historical record. This separates event-day samples from normal-day samples for independent DDM correction.

### Step 6 — Event Boost DDM Correction

Compute event_boost_correction[lotId][eventSize] = mean of (observed_event_occupancy − baseline_predicted_occupancy) across tagged event samples. After ≥5 tagged samples per lot+eventSize, replace the hardcoded boost values (+10/22/38%) with the data-learned correction.

### Step 7 — Weekend DDM Path

Add weekend-specific residual correction keyed on day_of_week ∈ {0, 6}. Use a lower fallback threshold of n ≥ 2 (vs. weekday threshold of 3) given the inherent sparsity of weekend observations.

### Step 8 — Schema Additions

ALTER TABLE historical_proxy_data ADD COLUMN event_size TEXT NULL;

CREATE TABLE lot_occupancy_corrections (

lot_id TEXT, hour INTEGER, day_of_week INTEGER,

period TEXT, mean_residual REAL, n_samples INTEGER,

updated_at DATETIME,

PRIMARY KEY (lot_id, hour, day_of_week, period)

);

Effort: Large (3–5 days)  ·  Priority: MEDIUM

Note: Requires several weeks of historical data before DDM corrections outperform the curve.

# Task 3 — Improved Parking Spot Selection Accuracy

Overview

The current recommendBestParking() sorts spots by distanceFromExit (a synthetic 5–60m linear range, not real distances) and returns the first available spot. This always clusters recommendations at the same spots and ignores physical lot layout. This task replaces synthetic distances with parsed label-based coordinates and adds occupancy-aware spreading.

## Step 1 — Parse Spot Labels into section/row/index

Spot labels follow the pattern PREF-SECTION-NNN (e.g., GE-A-001, ST-B-003). Write migration script parseSpotLabels.ts to extract section letter, row number, and spot index into three new integer columns: section_index, row_index, spot_index.

## Step 2 — Per-Lot Exit Anchor Coordinates

Add exitX: Float, exitY: Float to ParkingLot (or a lot_exit_anchors table). Seed 16 exit points using a relative 0–100 grid per lot. This provides each lot a spatial reference point for distance calculation.

## Step 3 — Spot Grid Coordinates

Add gridX: Float | null, gridY: Float | null to ParkingSpot. Script populates these from (section_index × row_spacing) + (row_index × spot_spacing). distanceFromExit is then recalculated as Euclidean distance from (gridX, gridY) to (exitX, exitY), scaled to metres.

## Step 4 — Occupancy-Aware Spread Mode

Prevents artificial clustering when the lot is nearly empty:

Lot < 30% occupied → pick randomly from the nearest-quartile of available spots

Lot ≥ 30% occupied → use pure nearest-first deterministic sort

This simulates natural human behaviour (drivers don't all park at spot #1 when the lot is empty) and avoids the 'always recommend GE-A-001' problem.

## Step 5 — Section Affinity for Buildings

Add preferred_section_for_building_id to the lot-building distance table. Filter eligible spots to the preferred section first before distance sort. Example: Section A of GeneralParking3 is physically closer to Hazen Hall than Section C.

## Step 6 — Repopulate distanceFromExit

After Steps 1–3, re-run populateSpotAttributes.ts using calculated Euclidean distances instead of the linear range. Spots near exits: 5–20m. Far spots: 40–80m.

Effort: Medium-Large (2–3 days)  ·  Priority: HIGH

# Task 4 — What-If Explorer: User-Personalized Mode

Overview

The existing What-If Explorer shows campus-wide aggregate comparisons (all lots, baseline vs. scenario occupancy). This task adds a second 'My Scenario' tab that personalizes the what-if analysis: 'If there is a medium event on Thursday, will I still find a spot near Hazen Hall for my 10:00 class?'

## Step 1 — New Personal What-If Endpoint

GET /api/users/what-if-personal?date=YYYY-MM-DD&time=HH:MM&eventSize=small

Requires JWT. Logic:

Fetch user courses for the given date (same as getArrivalRecommendationForUser)

Run recommendBestParking() twice: baseline (no event) and scenario (with eventSize)

Return: baseline recommendation, scenario recommendation, lot-change flag, occupancy delta

## Step 2 — Two-Tab Layout in WhatIf.tsx

Tab 1 — Campus View (existing, unchanged)

Tab 2 — My Scenario (new)

## Step 3 — My Scenario Tab Content

Uses the same date/time/event controls as Tab 1. Result:

Side-by-side cards: 'Without event' vs 'With event'

Each card: recommended lot, spot label, walk time, occupancy %

Red flag banner when recommended lot changes between scenarios

Warning when free spots drop below 10%

## Step 4 — Unauthenticated Fallback

Tab 2 is visible but locked for guest users. Show: 'Log in to see your personalized parking scenario' with a link to /auth.

Effort: Small-Medium (1–2 days)  ·  Priority: HIGH

# Task 5 — Course Data, Carpool % & Absence %

## 5a — Course Meeting Days

Current state:

Meeting days inferred from section code suffix: A=Mon/Wed, B=Tue/Thu, C=Mon/Wed/Fri, D=Mon, F=Fri

scraped-courses.json does NOT contain explicit meetingDays fields (confirmed)

Section code inference is therefore the authoritative source

### Step 1 — Add Course.meetingDays column

Add meetingDays: number[] | null to the Course entity (simple-array column). Write seed script to populate from section code using getMeetingDaysFromSectionCode(). Fallback: if null, use existing runtime inference. This materialises the inferred value in the DB for query efficiency.

### Step 2 — Update courseMeetsOnDay()

Prefer Course.meetingDays if populated over live section-code lookup. This makes the day plan more accurate and removes reliance on string parsing at request time.

## 5b/c — Carpool Rate & Absence Rate

No carpool, ride-share, or attendance data exists in the codebase. Introduce a campus_parameters table with evidence-based defaults that can be tuned by an administrator.

### Step 3 — campus_parameters Table

CREATE TABLE campus_parameters (

key TEXT PRIMARY KEY,

value REAL,

description TEXT,

updated_at DATETIME

);

Seed values:

carpool_rate = 0.12 (12% of drivers share a car with ≥1 other person)

non_driver_rate = 0.35 (35% arrive by foot, bus, or bike)

effective_driver_rate = 0.53 (derived: 1 − non_driver − carpool/2)

absence_rate = 0.15 (15% of enrolled students absent on any given day)

friday_absence_multiplier = 1.33 (Fridays ~20% absent)

monday_absence_multiplier = 1.13 (Mondays ~17% absent)

### Step 4 — Integrate into Activity Curve

In activityCurve.service.ts, update the hourly demand calculation:

effective_students = enrolled × effective_driver_rate × (1 − absence_rate × dow_multiplier)

This prevents over-prediction during high-enrollment hours and improves the activity index fed into the prediction engine.

### Step 5 — Admin API + UI

Expose GET/PATCH /api/admin/campus-parameters (admin-only JWT). Add a simple parameter editor card to the Logs page (or new Admin page) so these defaults can be tuned without a code deploy.

Effort: Medium (2–3 days)  ·  Priority: MEDIUM

# Task 6 — Lot Photos & TBD Categorization

## 6a — Missing Lot Images

The following lots have no photo in FE/src/images/:

| Lot | Action Required |
| --- | --- |
| ResidentParking1 | Photograph lot entrance from parking aisle — add ResidentParking1.jpg |
| ResidentParking2 | Photograph lot entrance from parking aisle — add ResidentParking2.jpg |
| StaffParking3 | Photograph lot entrance from parking aisle — add StaffParking3.jpg |
| TBD | Photograph lot + check signage — add TBD.jpg (or new name after Step 4) |

### Step 1 — Photograph Lots (Campus Visit Required)

Visit UNBSJ campus. Photograph each of the four lots from the entrance/exit angle. Target: 1–2 photos per lot. Naming convention: {LotName}.jpg

### Step 2 — Add Images to FE Assets

Place photos in FE/src/images/. Update the lot image mapping wherever parkingLot.imageUrl is resolved.

### Step 3 — Wire imageUrl in Database

Write seed/migration script that sets imageUrl on all 16 parking lot rows. Use Vite asset imports keyed by lot name.

## 6b — TBD Lot Categorization

The 'TBD' lot (44 spots, currently classified as general) has an unknown true access type. Classification requires physical investigation.

### Step 4 — On-Campus Investigation

During the campus visit, determine:

Is the lot permit-gated or open to all?

Are there signs indicating reserved use (Staff Only, Visitor Parking, etc.)?

Is it adjacent to residential buildings?

Are there marked accessible spots (blue paint)?

### Step 5 — Update Classification

Based on findings, choose the appropriate action:

Open / visitor → rename to GeneralParking6 or VisitorParking1

Staff reserved → rename to StaffParking5

Residential adjacent → rename to ResidentParking4

Genuinely mixed-use → keep TBD name, add lotType: 'mixed', treat as open access

### Step 6 — Update All References

The name 'TBD' appears in these six locations — update all if renamed:

parkingLotEligibility.ts — getLotAccessRestriction()

CampusShell.tsx — lotOrder array

earthEngine.service.ts — SECTION_LOT_NAMES array

Any seed / migration scripts

openapi.yaml (if enumerated)

Test fixtures

Effort: Small (Steps 1–3 require campus visit; Steps 4–6 are code changes after investigation)  ·  Priority: LOW

# Priority & Sequencing Summary

Recommended execution order: 1 → 4 → 3 → 5a → 5b/c → 2a → 2b → 6a/6b

Tasks 1, 4, and 3 deliver immediate visible user-facing value. Tasks 2a/2b require several weeks of historical data collection before DDM corrections outperform the baseline curve — run the system first, then integrate. Task 6 is gated on a physical campus visit.

| Task | Priority | Effort | Dependencies |
| --- | --- | --- | --- |
| 1 — Quick parking recommendation | HIGH | Medium (1–2 days) | None |
| 4 — Personal What-If tab | HIGH | Small (1–2 days) | Task 1 (endpoint pattern) |
| 3 — Accurate spot selection | HIGH | Medium-Large (2–3d) | distanceFromExit seeded |
| 5a — Course meeting days (DB) | MEDIUM | Small (0.5 days) | scraped-courses.json |
| 5b/c — Carpool & absence params | MEDIUM | Medium (2–3 days) | Task 5a |
| 2a — Hybrid model (normal) | MEDIUM | Large (3–5 days) | Weeks of historical data |
| 2b — Hybrid model (events/weekends) | MEDIUM | Large (3–5 days) | Task 2a |
| 6a — Lot photos | LOW | Small (campus visit) | Physical access required |
| 6b — TBD categorization | LOW | Small (campus visit) | Physical access required |

Parking Digital Twin  ·  UNB Saint John  ·  Generated April 02, 2026  ·  Confidential